|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task number | Tasks | Completion Date | Completion time | Expected number of hours |
| 1 | Over all page layout and parsing the input data | 11/1/2015 | 5:00 PM | 3 |
| 2 | Produce state map | 11/3/2015 | 5:00 PM | 2 |
| 3 | Apply calculations | 11/5/2015 | 5:00 PM | 3 |
| 4 | Button click to display table | 11/6/2015 | 5:00 PM | 2 |
| 5 | Produce tool tip and apply color codings | 11/7/2015 | 5:00 PM | 1 |
| 6 | Validate all the filters and check for the corresponding output | 11/8/2015 | 3:00 PM | 5 |
|  |  |  | **Total** | 16 |